- PART 4: FAST 2-WEEK IMPLEMENTATION PLAN
4.1 Timeline Breakdown
Week 1: Setup & Baseline
Day 1-2: Literature & Problem Setup

  - Read core papers (3-4 hours)

  - Write problem statement & novelty doc (1-2 hours)

  - Design constitution principles (1 hour)

  - Output: Final research plan document

- Day 3: Environment Setup

  - Set up LLM API access (GPT-4 or Claude, with budget tracking)

  - OR install local LLaMA-3-8B on GPU if budget limited

  - Create benchmark dataset loader (HotpotQA, Blocksworld)

  - Output: Working environment, can run agent query

- Day 4-5: Core Agent Implementation

  - Implement 3 specialist agents with basic roles

  - Test single-turn reasoning (Agent1 proposes answer, Agent2 verifies)

  - Implement simple critique mechanism (agent rates message quality)

  - Output: 3-agent team working on single reasoning task

- Day 6: Baseline Runs

  - Run agents on 50 benchmark tasks WITHOUT constitution/RLAIF

  - Measure: accuracy, token count, communication patterns

  - Create baseline metrics spreadsheet

  - Output: Baseline numbers for all metrics

- Day 7: Integration & Testing

  - Integrate constitution into critique prompts

  - Test critique accuracy (does critic correctly identify violations?)

  - Debug message parsing, reward computation

  - Output: Full pipeline working end-to-end on small dataset (20 examples)

- Week 2: Training, Analysis & Paper
Day 8-10: RLAIF Training Loop

  - Run training loop on full benchmark (500 examples)

  - Train for 3-5 epochs (reduced from typical 10+, acceptable for 2-week timeline)

  - Monitor metrics: accuracy, compliance, efficiency

  - Save checkpoints every epoch

  - Output: Trained agents showing improvement

- Day 11: Ablation & Analysis

  - Run 5 analysis experiments:

    - Constitution ON vs. OFF (shows alignment impact)

    - Peer critique ON vs. OFF (shows critique value)

    - Team size: 3 vs. 4 vs. 5 agents (scalability)

    - Principle importance analysis (which principles matter most?)

    - Communication pattern extraction (what emerges?)

  - Output: 5 key result figures

- Day 12-13: Writing

  - Write paper (8 pages ICML format)

    - Introduction (1 page): Problem + novelty

    - Related Work (1.5 pages): Papers + gaps

    - Method (2 pages): Architecture + algorithm

    - Experiments (2 pages): Results + analysis

    - Discussion (1 page): Implications + future work

    - References (0.5 pages)

  - Create figures (4-6 key result plots)

  - Output: Draft paper

- Day 14: Finalization & Submission

  - Polish writing, fix formatting

  - Generate supplementary material (code, hyperparameters)

  - Create anonymized GitHub with code

  - Final proofreading

  - Output: Ready for submission

4.2 Crucial Scope Constraints (How to Finish in 2 Weeks)
What We DO:
✅ Full implementation with real agents on real tasks
✅ Comprehensive evaluation on standard benchmarks
✅ Clear comparative analysis (with 4 baselines)
✅ Ablation studies showing what components matter
✅ Novel analysis of emergent communication patterns
What We SKIP (To Save Time):
❌ Large-scale fine-tuning (use prompting instead, faster)
❌ Custom-built datasets (use existing benchmarks)
❌ Human evaluation of communication (use automatic metrics)
❌ Deep theoretical analysis (focus on empirical results)
❌ Extensive hyperparameter tuning (use reasonable defaults)
Strategic Implementation Choices:

  - Use existing benchmarks (HotpotQA, Blocksworld) instead of creating custom ones

  - Use prompted agents instead of fine-tuned ones (prompting is faster)

  - Use automatic metrics (accuracy, token count, constitution compliance) instead of human study

  - Run on 500-1000 examples instead of 10K+ (smaller datasets, meaningful results)

  - Use single training run instead of multiple seeds (report single run thoroughly)

PART 5: DETAILED IMPLEMENTATION SPECIFICS
5.1 Datasets & Benchmarks
Primary Benchmark: Multi-Hop Question Answering
Dataset: HotpotQA (dev set, 7,405 questions)

  - Task: Answer complex question requiring reasoning over multiple facts

  - Format: Question + Wikipedia facts → Agent must reason across facts + explain

  - Why: Requires inter-agent communication (retrieval agent shares facts with reasoning agent)

  - Size for 2-week: 500 sampled examples (tractable, sufficient for results)

- Task Structure:

Question: "What is the birthplace of the author of 'The Catcher in the Rye'?"

Facts: [List of 10 facts including "J.D. Salinger wrote 'The Catcher in the Rye'",

"J.D. Salinger was born in New York"]

Agent Task:

- Agent 1 (Retrieval): Find relevant facts from list

- Agent 2 (Reasoning): Connect facts to answer

- Agent 3 (Verification): Check answer correctness

- Secondary Benchmark: Planning with Constraints
Dataset: Blocksworld (synthetic, 200 examples for 2-week timeline)

  - Task: Generate valid plan to reach goal state from initial state

  - Format: Initial state + goal + action constraints → Plan

  - Why: Requires agents to communicate constraints and verify feasibility

  - Agents collaborate: Planner proposes, Validator checks constraints, Optimizer refines

- Task Structure:

Initial: Block A on table, Block B on A, Block C on table

Goal: Block C on B, Block B on A

Constraints: Never stack > 2 blocks high, never move more than 1 block/turn

Agent Task:

- Agent 1: Generate plan

- Agent 2: Validate against constraints

- Agent 3: Check efficiency

5.2 Agent Specialization & Configuration
Agent 1: Retrieval Specialist

SYSTEM_PROMPT = """

You are a Retrieval Agent specialized in finding relevant information.

Your role: Given a question and a list of facts, identify the most relevant facts.

- Extract facts that directly address the question

- Summarize facts clearly and concisely

- Flag any missing information

Constitution reminder: Be clear (Honesty), acknowledge limits (Competence)

"""

- Agent 2: Reasoning Specialist

SYSTEM_PROMPT = """

You are a Reasoning Agent specialized in logical deduction.

Your role: Given facts from Retrieval Agent, reason through them to answer the question.

- Build logical chains: Fact A + Fact B → Conclusion C

- Explicitly show reasoning steps

- Acknowledge uncertainty if facts are incomplete

Constitution reminder: Be fair (acknowledge other agents), be safe (flag uncertainty)

"""

- Agent 3: Verification Specialist

SYSTEM_PROMPT = """

You are a Verification Agent specialized in checking correctness.

Your role: Review the reasoning chain and verify the answer.

- Check logical consistency

- Verify facts are accurately cited

- Flag any errors or unsupported claims

Constitution reminder: Be honest (don't cover up errors), be efficient (concise feedback)

"""

5.3 Constitution Principles (Detailed)

CONSTITUTION FOR MULTI-AGENT REASONING TEAMS

- HONESTY - Communications must be clear and verifiable

Violation examples:

- Vague statements ("this might be relevant")

- Unsupported claims ("obviously true")

- Contradictions in sequential messages

How critique works: "Your message is unclear. Can you be specific?"

- FAIRNESS - All agents' contributions are respected

Violation examples:

- Ignoring another agent's critique

- Using facts without crediting retrieval agent

- Dismissing concerns without explanation

How critique works: "Agent X raised a valid point; you should address it."

- SAFETY - Errors and limitations are proactively flagged

Violation examples:

- Making claims with insufficient facts

- Ignoring constraint violations

- Skipping verification step

How critique works: "This hasn't been verified. Flag it for checking."

- EFFICIENCY - Minimize tokens while maintaining clarity

Violation examples:

- Repeating same fact multiple times

- Verbose explanations for simple points

- Unnecessary qualifiers

How critique works: "Can you say this more concisely?"

- COMPETENCE - Acknowledge uncertainty and limits

Violation examples:

- Overconfident conclusions

- Ignoring missing facts

- Not flagging edge cases

How critique works: "You seem confident but facts are incomplete. Revise."

5.4 Reward Function (Mathematically Precise)
For each episode (reasoning task):

R_total = w1 * R_accuracy + w2 * R_constitution + w3 * R_efficiency

where:

R_accuracy = {

1.0 if exact match on benchmark,

0.5 if correct entity but wrong attribute,

0.0 if incorrect

}

R_constitution = {

1.0 if no constitutional violations detected,

0.7 if minor violations (e.g., one agent ignored one suggestion),

0.3 if major violations (e.g., contradictory statements),

0.0 if critical violations (e.g., unsafe output)

}

R_efficiency = 1 - (tokens_used / max_tokens_allowed)

where max_tokens_allowed = 1000 tokens per task

Weights (default):

w1 = 0.50  (accuracy is primary objective)

w2 = 0.30  (constitutional compliance critical for alignment)

w3 = 0.20  (efficiency nice-to-have)

5.5 Metrics (What We Measure)

Primary Metrics

  - Accuracy (%): Exact match on test set

    - Baseline (no constitution): X%

    - Our system: X + ΔX%

    - Expected improvement: 5-15%

  - Constitutional Compliance (%): % of messages with zero violations

    - Baseline (no constitution): Low

    - Our system: >90% by final epoch

    - Shows alignment improvement

  - Efficiency (tokens/task): Average tokens per task

    - Baseline (natural language): ~500 tokens

    - Our system: ~350-400 tokens

    - Shows communication compression

Secondary Metrics

  - Learning Speed: Epoch at which 90% compliance achieved

    - Expected: Epoch 2-3 (out of 5)

  - Scalability: How metrics change with team size

    - Test: 3, 4, 5 agents

    - Expected: Accuracy improves, efficiency slightly decreases

  - Protocol Emergence:

    - Abbreviations discovered: Count & examples

    - Message length distribution: Initial vs. final

    - Vocabulary diversity: Unique tokens used